Lemon Gard

# Project Proposal

## Project Name

LemonGard.com – Subscription-Based CRM & Data Platform

Email : rwiggins7744@yahoo.com

apetrov5@yahoo.com

Prepared for: LemonGard
Prepared by: Asraf Porag

## 1. Project Overview

LemonGard.com is a custom-built, subscription-based CRM and data access platform designed for service-industry professionals. The platform will allow subscribers to access, search, and manage a shared dataset while ensuring strict data ownership rules, security, and long-term scalability.

The system will be built as a full backend-driven web application, not a plugin-based website, to ensure stability, performance, and clean permission handling as the database grows. It will include a professional public-facing website combined with a secure application dashboard for subscribers and administrators.

The solution focuses on:

- Subscription reliability and access enforcement

- Shared data visibility with strict edit/delete ownership rules

- High-performance search and reporting

- Long-term scalability beyond launch

## 2. Project Objectives

- Build a secure subscription-based platform with a 30-day free trial to seed initial data

- Allow subscribers to view and search all records across the system

- Ensure users can only edit or delete records they personally created

- Enforce immediate access revocation upon subscription expiration

- Provide full administrative oversight of users, subscriptions, and data

- Deliver a clean, professional public website to support onboarding and trust

- Create a stable foundation for long-term growth and future enhancements

## 3. Technology Stack & Architecture

This project will be developed using a modern, production-grade architecture chosen specifically for data-heavy, subscription-driven platforms.

### Backend

Laravel 12 (PHP)

- Secure authentication and authorization

- Subscription and access enforcement logic

- Centralized validation and business rules

### Frontend

React.js with Inertia.js

- App-like user experience without unnecessary API complexity

- Clean separation of public pages and authenticated dashboards

### UI & Styling

Tailwind CSS + shadcn/ui

- Clean, modern, professional interface

- Fully responsive across desktop, tablet, and mobile

### Database

MySQL

- Structured relational design for data integrity

- Optimized indexing for fast search and reporting

### Payments & Subscriptions

- Stripe (credit/debit card subscriptions only)

- Monthly recurring billing

- Trial → paid subscription lifecycle

- Immediate access enforcement on expiration

## 4. Project Scope

### Included

- Secure admin and user authentication system

- Subscription and trial management

- Shared searchable database

- User-owned data edit/delete enforcement

- Admin dashboard and reporting

- Public-facing website (non-CMS)

- Stripe subscription integration

- SEO-friendly structure

- Deployment and configuration support

### Excluded (Future Enhancements)

- Dynamic database field creation after launch

- Public-facing website content editing from the admin panel

- Blog or CMS content management

- AI automation or analytics

- Third-party data scraping

## 4. Design & Branding Requirements

- Primary colors: Yellow and deep navy blue

- Professional, clean visual style

- Subtle lemon imagery where appropriate

- Consistent branding across public site and application

- WCAG-aware contrast and accessibility-friendly layouts

## 5. Functional Requirements (Application)

### User Accounts & Access

- Email-based registration and login

- Password recovery and reset

- 30-day free trial access

- Subscription-based access control (Tier 1 & Tier 2)

### Subscription Tiers

- Tier 1 – View Only ($14.99/month)

- Tier 2 – View, Add, Edit, Delete Own Data ($19.99/month)

### Data Management

- Shared visibility of all records

- Users may only modify or delete records they created

- Structured data fields including:

  - Industry

  - First name / Last name

  - Phone numbers (cell & home)

  - Address (street, city, state, zip)

  - Service

  - Price

  - Incident report

### Search & Reporting

- Advanced filtering by any data field

- Fast search across large datasets

- Admin-level reporting by subscriber and data attributes

### Admin Panel

- Full user and subscription management

- Full data visibility and edit/delete control

- Field name renaming support (field structure fixed at launch)

- Data oversight and reporting tools

## 6. Public-Facing Website Pages

The following public pages will be included:

- Home / Landing Page

- How It Works

- About Us

- Pricing & Subscription Plans

- Login

- Register

- Privacy Policy

- Terms & Conditions

- Cookie Policy

The public site will be fully responsive, SEO-friendly, and designed to support user trust and conversion.

## 7. SEO, Performance & Scalability

### SEO

- Clean URLs and metadata

- Structured headings

- Image alt text

- Sitemap generation

### Performance

- Optimized queries and indexing

- Optimized frontend assets

- Fast page load times

### Scalability

- Architecture designed for growing datasets

- Clean separation of business logic

- Ready for future feature expansion without refactoring

## 8. Development Modules

Module 1: Core System & Authentication

- Secure admin and user authentication

- Role-based access control

- Subscription-aware access enforcement

Module 2: Subscription & Trial Management (Stripe)

- 30-day free trial handling

- Monthly recurring billing (credit/debit cards)

- Subscription lifecycle management

- Immediate access revocation on expiration

Module 3: User Dashboard & Data Entry

- Data entry forms with validation

- Ownership enforcement (users edit/delete own data only)

- Structured data storage

Module 4: Shared Data Search & Filtering

- Advanced filtering across all fields

- Optimized search performance

- Pagination and result handling

Module 5: Admin Dashboard & Reporting

- Full user and subscription management

- Full data edit/delete control

- Reporting by subscriber and data attributes

- Field name renaming support

Module 6: Public Website Pages

- Responsive public pages

- SEO-friendly structure

- Branding and visual consistency

Module 7: Security, Validation & Access Enforcement

- Centralized validation rules

- Data integrity protection

- Access control hardening

Module 8: Testing, QA & Deployment

- Staging environment

- Functional and subscription testing

- Production deployment

## 9. Timeline

Estimated Duration: 45 days

This timeline is framed as quality insurance, allowing sufficient time for backend development, subscription stability, testing, and a reliable launch without rushing critical systems.

## 10. Deliverables

- Fully functional Laravel + React web application

- Subscription billing system (Stripe)

- Public-facing marketing website

- Admin dashboard with full control

- Secure, validated database structure

- Deployment-ready production build

## 11. Collaboration & Support

- Regular progress updates

- Clear communication throughout development

- Feedback incorporated during implementation

- Bug fixes and stability support during development

- Built with long-term collaboration in mind

## 12. Pricing

Total Project Cost:

→ $1,200 USD (special relationship-based price)
This rate is significantly below the actual development cost, offered specifically to establish a long-term productive partnership.

## 13. Pricing Breakdown

| Module | Cost (USD) |
| --- | --- |
| Core System & Authentication | $180 |
| Subscription & Trial Management (Stripe) | $220 |
| User Dashboard & Data Management | $220 |
| Shared Search & Filtering Engine | $160 |
| Admin Dashboard & Reporting | $180 |
| Public Website Pages & Branding | $160 |
| Testing, Deployment & QA | $80 |
| Total | $1,200 |

## 14. Next Steps

- Review and confirm this proposal

- Approve scope, pricing, and timeline

- I will send a custom Fiverr order for $1,200 and 45 days

- Project kickoff immediately after accept custom Fiverr order request

### Closing Note

I appreciate the clarity and collaboration throughout our discussion. My goal is not only to deliver a stable and high-quality initial platform, but also to establish a long-term working relationship as LemonGard grows.

— Asraf Porag